LABYRINTH BJJ

Master Audit Cross-Reference Report

Generated: April 10, 2025  ·  Sources: Technical/GAS Audit (labyrinth_bjj_FULL_AUDIT.md)  ·  Design/UX Audit (LABYRINTH_BJJ_DESIGN_AUDIT_REPORT.md)  ·  Live Browser Re-Audit

# Audit Summary

Three audit sources cross-referenced. "Unverified" = flagged in technical audit but not confirmed fixed or open by design or live session.

| Category | Total Items | Fixed | Still Open | Unverified |
| --- | --- | --- | --- | --- |
| Technical/GAS Critical | 7 | 0 | 7 | 0 |
| Technical/GAS Warnings | 14 | 0 | 11 | 3 |
| Design Debt | 13 | 4 | 9 | 0 |
| UX Friction | 12 | 3 | 9 | 0 |
| Polish / Feature Requests | 10 | 4 | 6 | 0 |
| Live Re-Audit (net new) | ~35 | 12 | 23 | 0 |
| TOTALS | ~91 | 16 | ~65 | 5 |

# 1. Confirmed Fixed

16 items confirmed closed in this session.

| ID | Description | Source(s) | Status |
| --- | --- | --- | --- |
| DD-07 / UX-10 | Member App bottom nav reduced from 7 to 5 items | Design + Live | FIXED |
| DD-01 | Web font (Inter) now loads in Member App | Design + Live | FIXED |
| DD-08 | Sign Now and Add Card buttons now meet 44px tap target | Design + Live | FIXED |
| DD-04 / W-13 | Schedule class cards tappable; detail sheet appears on tap | Design + Live | FIXED |
| UX-09 | Admin CRM sidebar navigation grouped (Main / Finance / Gym / System) | Design + Live | FIXED |
| — | Toast system working (4 variants: success, error, warning, info) | Live | FIXED |
| P-03 | Belt Journey page visual design is polished | Design + Live | FIXED |
| — | Games feature (BJJ Position Chess) fully implemented | Live | FIXED |
| — | Academy Stats page (/academy-stats → /#/stats) implemented | Live | FIXED |
| UX-11 | Tournament Calendar implemented | Design + Live | FIXED |
| — | Sauna Dashboard implemented | Live | FIXED |
| — | Admin Panel in Member App implemented | Live | FIXED |
| — | Dashboard quick-action tiles implemented | Live | FIXED |
| — | Today's Classes strip with LIVE badge implemented | Live | FIXED |
| P-01 / UX-05 | Attendance streak + This Month stats on Member App home screen | Design + Live | FIXED |
| UX-04 | Alert banners upgraded with red left-border strip for visual urgency | Design + Live | FIXED |

# 2. Still Open — Admin CRM

## 2a. Security & Backend Critical

| ID | Description | Source(s) | Status |
| --- | --- | --- | --- |
| CRITICAL-1 | No Stripe webhook signature verification — fake events accepted | Tech Audit | OPEN |
| CRITICAL-2 | OpenPhone API key hardcoded in source code | Tech Audit | OPEN |
| CRITICAL-5 | Session enforcement commented out in secureHandler — auth gate is OFF | Tech Audit | OPEN |
| CRITICAL-6 | getMemberByToken_() defined 4× — runtime crash on duplicate declaration | Tech Audit | OPEN |
| CRITICAL-7 | doUpdateMember() / doDeleteMember() use row number as PK — race condition | Tech Audit | OPEN |
| W-12 | doSendMassEmail/SMS has no admin role check — any session can blast members | Tech Audit | OPEN |
| W-9 | Rate limiting by action only, not per user | Tech Audit | OPEN |
| W-11 | No MFA/2FA on owner account | Tech Audit | OPEN |
| Live | Stripe Customer ID is editable in the edit member modal | Live | OPEN |
| Live | GAS deployment URLs exposed in plain text in Settings page | Live | OPEN |
| W-14 / Live | Raw API error strings in toast: "[getMemberPayments] No such customer" | Tech + Live | OPEN |

## 2b. Design & UX

| ID | Description | Source(s) | Status |
| --- | --- | --- | --- |
| DD-05 | Admin CRM has no responsive sidebar or mobile layout | Design Audit | OPEN |
| DD-10 | Admin CRM table headers not sticky | Design Audit | OPEN |
| DD-11 | Admin CRM button border-radius inconsistency (6/8/10px mixed) | Design Audit | OPEN |
| DD-12 | Admin CRM duplicate @keyframes definitions in CSS | Design Audit | OPEN |
| UX-01 | No max-width on Admin CRM main content area (stretches on wide screens) | Design Audit | OPEN |
| UX-02 | Empty search state has no action — "No members found" text only | Design Audit | OPEN |
| UX-03 | Spacing uses 20+ non-grid values throughout | Design Audit | OPEN |
| UX-06 | Admin CRM table row height tight at 37px | Design Audit | OPEN |
| UX-12 | Admin CRM form inputs lack placeholder context | Design Audit | OPEN |
| Live | Filter panel floats over table awkwardly on Members page | Live | OPEN |
| Live | "Good morning, Coach" — no real name pulled from session/profile | Live | OPEN |
| Live | Recent Messages not filtered by Email vs SMS tab | Live | OPEN |
| Live | Mailchimp field labeled "(FUTURE)" — remove or hide until shipped | Live | OPEN |
| DD-03 / D-9 | DD-09 / WARNING-4: Financials tab broken — clicks but content never loads | Design + Live | OPEN |
| P-02 | Sparkline charts on Admin CRM stat cards (polish — not yet built) | Design Audit | OPEN |
| P-04 | Admin CRM keyboard shortcuts for power users (polish) | Design Audit | OPEN |
| P-06 | Bulk action toolbar on Members table (polish) | Design Audit | OPEN |
| P-08 | Admin CRM color-coded activity feed (polish) | Design Audit | OPEN |
| P-10 | Admin CRM print/export styles (polish) | Design Audit | OPEN |

## 2c. Data & Content

| ID | Description | Source(s) | Status |
| --- | --- | --- | --- |
| W-5 | Tournaments section missing from Admin CRM sidebar | Tech Audit | OPEN |
| UX-08 | No confirmation dialog for destructive actions (delete member) | Design Audit | OPEN |
| Live | Admin Users section loads forever — permanent spinner | Live | OPEN |
| Live | Start Date column shows "—" for all members (data exists in edit modal) | Live | OPEN |
| Live | Member with no plan shows "Active" status — data integrity error | Live | OPEN |
| Live | Belt distribution chart missing 2 members (shows 99 of 101) | Live | OPEN |
| Live | Nick Smith appears 3× in overdue list — retry data displayed as duplicates | Live | OPEN |
| Live | Payment History has no search, filter, or pagination | Live | OPEN |
| Live | No sent history or delivery status on Messages | Live | OPEN |
| Live | Schedule classes not tappable/interactive in Admin CRM | Live | OPEN |
| Live | Tournaments has no manual entry option | Live | OPEN |
| W-2 | Mass email/SMS no batch limiting — hits quota silently mid-send | Tech Audit | OPEN |
| W-13 | Dashboard load time 5–8 seconds (sequential sheet reads, no caching) | Tech Audit | OPEN |

# 3. Still Open — Member App

## 3a. Security & Backend

| ID | Description | Source(s) | Status |
| --- | --- | --- | --- |
| W-6 | No forgot password flow in Member App | Tech Audit | OPEN |
| W-10 | No CAPTCHA on Request Access form — test entries visible | Tech Audit | OPEN |
| Live | "Audit Test" and "Test User" test entries visible in Admin Trials | Live | OPEN |
| Live | "An chih Do" and "Drew Do" share same email — duplicate account risk | Live | OPEN |

## 3b. Design & UX

| ID | Description | Source(s) | Status |
| --- | --- | --- | --- |
| DD-02 | Form labels missing for attributes — WCAG Level A failure | Design Audit | OPEN |
| DD-03 | Sub-12px text across app (9px, 10px, 11px found) | Design Audit | OPEN |
| DD-06 | iOS input auto-zoom triggered (font < 16px on inputs) | Design Audit | OPEN |
| UX-07 | Member App login page has no value proposition | Design Audit | OPEN |
| Live | Games Leaderboard permanently stuck on skeleton — never loads | Live | OPEN |
| Live | 404 error page renders stark white — breaks dark theme | Live | OPEN |
| Live | "Grandmaster" game rank badge displayed on Chat screen header (wrong spot) | Live | OPEN |
| Live | Chat channels missing preview text (Kids, Coaches, Announcements) | Live | OPEN |
| Live | Games rank stat uses purple heart — inconsistent with gold system | Live | OPEN |
| Live | Calendar day dots are ~4px — near invisible on mobile | Live | OPEN |
| Live | No session timer on Sauna Dashboard | Live | OPEN |
| Live | Schedule shows no coach name or class capacity | Live | OPEN |
| P-05 | Empty chat state should feel warm (polish) | Design Audit | OPEN |
| P-07 | Member App haptic feedback for primary actions (polish) | Design Audit | OPEN |
| P-09 | Member App profile photo upload (polish) | Design Audit | OPEN |

## 3c. Data & Content

| ID | Description | Source(s) | Status |
| --- | --- | --- | --- |
| W-7 / DD-13 | "Member since —" still showing dash — field not populated | Tech + Design + Live | OPEN |
| Live | Belt Journey completely empty for owner account (Black Belt, zero promotions) | Live | OPEN |
| Live | Admin Members tab shows "0 active / 0 trials" — display bug | Live | OPEN |
| Live | /tournaments route 404s — correct route is /calendar | Live | OPEN |
| Live | All chat channels show "No messages yet" — app looks unused | Live | OPEN |
| Live | "white" (lowercase) and "White" as separate belt filter chips | Live | OPEN |
| Live | Old trials from March 27 still tagged "New" | Live | OPEN |
| Live | Direct URL /academy-stats 404s — real route is /#/stats | Live | OPEN |
| Live | Past classes show no "Past" indicator when tapping Check In | Live | OPEN |
| Live | "1 days away" grammar bug on Tournament Calendar (singular not handled) | Live | OPEN |
| Live | No Profile / My Account edit screen anywhere in app | Live | OPEN |

# 4. Cross-Audit Items Never Addressed

These items appeared in the Technical/GAS audit but were not mentioned in design or live sessions. Assume still open until verified by code inspection.

| ID | Description | Source(s) | Status |
| --- | --- | --- | --- |
| CRITICAL-3 | doDeleteMember() permanently destroys data — no soft delete or archive | Tech Audit | UNVERIFIED |
| CRITICAL-4 | GAS trigger accumulation — quota bomb (max 20 triggers, never cleaned up) | Tech Audit | UNVERIFIED |
| W-1 | No LockService on concurrent sheet writes | Tech Audit | UNVERIFIED |
| W-3 | SECURITY_CONFIG + utility functions defined twice in security.gs (dup paste) | Tech Audit | UNVERIFIED |
| W-8 | getChatSheet_() uses getActiveSpreadsheet() not openById() — crashes standalone | Tech Audit | UNVERIFIED |

Key risk: CRITICAL-3 (permanent data deletion) and CRITICAL-4 (trigger quota bomb) are time-bombs. Neither requires a UX trigger — they fail silently under normal use.

# 5. Top 10 Priority Fix Order

Ranked by impact × risk. Security issues that compromise data integrity or enable unauthorized access take precedence over UX.

| # | ID | Issue | Area | Severity |
| --- | --- | --- | --- | --- |
| 1 | CRITICAL-5 | Session enforcement commented out — auth gate is completely OFF. Any unauthenticated request reaches the backend. | Backend / Security | CRITICAL |
| 2 | CRITICAL-1 | No Stripe webhook signature verification — fake payment events can be injected, triggering memberships for free. | Backend / Security | CRITICAL |
| 3 | CRITICAL-2 | OpenPhone API key hardcoded in source — exposed in version control or minified bundle. | Backend / Security | CRITICAL |
| 4 | CRITICAL-3 / -4 | Data destruction (no soft delete) + GAS trigger accumulation quota bomb. Both are silent, catastrophic failures. | Backend / Data | CRITICAL |
| 5 | CRITICAL-6 / -7 | getMemberByToken_() defined 4× (runtime crash) + row-number PK race condition (data corruption on concurrent edits). | Backend / GAS | CRITICAL |
| 6 | W-7 / DD-13 | "Member since —" unfilled and Belt Journey empty for owner. Breaks trust in data integrity for members on first open. | Data / Member App | HIGH |
| 7 | W-14 / Live | Raw API error strings in toasts. Exposes internal architecture; also surfaces in Admin Users infinite spinner and broken Financials. | Admin CRM / UX | HIGH |
| 8 | Live | Games Leaderboard stuck on skeleton + Games rank uses wrong icon color. Games is a flagship feature — skeleton on open is a critical first-run failure. | Member App / Data | HIGH |
| 9 | DD-02 / DD-03 | WCAG Level A failures: missing for attributes on labels + sub-12px text. Accessibility baseline — affects all users on mobile. | Member App / A11y | HIGH |
| 10 | DD-05 | Admin CRM has no responsive/mobile layout. If coach opens on phone, CRM is unusable. | Admin CRM / Design | HIGH |

## Notes for Developer

1. Items 1–5 in the priority list are all backend GAS issues. None require frontend work. Block a backend-only sprint first.

2. The "auth gate is OFF" (CRITICAL-5) means every other security issue is compounded — the CRM is currently open to the internet.

3. "Member since —" (rank 6) appears in all three audit sources independently. It is the single most user-visible trust signal.

4. The Games Leaderboard (rank 8) is a skeleton-state failure on a flagship feature. Fix the data fetch before it is shown to members.

5. The 5 unverified backend items (Section 4) should be confirmed by opening security.gs, Code.gs, and the trigger dashboard in GAS — not by running the app.